**MB-010 Programming Discovery Questions**

Name:

Nominating Organization:

|  |
| --- |
| Q1.         Do you consider the following questions raise an issue as to risk allocation and should not be pursued?  *In considering this question you may consider that it is the overall risk allocation of the contract which is relevant, not the risk or obligation relating to a particular administrative step.*  *If you consider that the following questions should not be pursued, please also comment on the questions on the basis that they are pursued.* |
| A: |
| Q2.         Do you consider the Program should be a Contract Document? |
| A: |
| Q3.         If yes, to Q2, what function do you want the Program to have? |
| A: |
| Q4.         Should the Contractor be obliged to table a Program at a time specified in the Contract? |
| A: |
| Q5.         If yes to Q4, at what time, after execution of the Contract, should the Program be tabled? |
| A: |
| Q6.         Should the Contractor be entitled to depart from a Program (without the consent of the Superintendent)? |
| A: |
| Q7.         If the Contractor departs from a Program, should the Contractor be obliged to table an updated Program (within a specified time)? |
| A: |
| Q8.         If yes to Q7, how long after departure should the Contractor table the Program? |
| A: |
| Q9.         Should the Contractor be obliged to identify the days on which it is proposing to work? |
| A: |
| Q10.       If yes to Q9, when and how should the Contractor identify these days? |
| A: |
| Q11.       If yes to Q9, if the Contractor does not work on a proposed day (and this is not by reason of a qualifying cause of delay), should this be taken into account in assessing any EoT entitlement (by way of a reduction in the entitlement)? |